# Test Strategy Document

Project: apo.vwo.com (A/B Testing Platform)

Prepared By: Poonam Sharma, Senior QA Manager

Reviewed By: QA Lead (20+ Yrs Experience)

Date: 3rd May 2025

# 1. Objective

To validate the end-to-end functionality, usability, performance, security, and data accuracy of apo.vwo.com—an A/B testing platform—ensuring alignment with all business and technical requirements.

# 2. Scope

In Scope:

• Customer Workflows: Sign-up, Login, Dashboard, A/B Test Creation, Analytics

• Account Management: Profile updates, password recovery

• Integrations: APIs, Webhooks, Google Analytics

• Platform: Web application (Desktop & Mobile browsers)

Out of Scope:

• Native mobile apps

• Internal admin dashboards

• Third-party billing systems

# 3. Focus Areas

• Functional Correctness

• Data Accuracy

• UI & Navigation Consistency

• Performance (Load & Stress)

• Security (OWASP Top 10)

• Compatibility

• Usability

• API Reliability

• Database Integrity

• Server Log Validation

# 4. Test Approach

| Testing Type | Approach & Tools |
| --- | --- |
| Functional | Manual + Selenium |
| API | Postman, Rest Assured |
| Database | SQL via DBeaver |
| Logs | Kibana, Splunk |
| Performance | JMeter |
| Security | OWASP ZAP, Burp Suite |
| Cross-Browser | BrowserStack |
| Accessibility | Axe, Lighthouse |
| Exploratory | Session-based Testing |
| Regression | Selenium + TestNG |

# 5. Deliverables

• Functional Test Reports

• API Test Summary

• Performance Benchmarks

• Security Vulnerability Report

• Browser Compatibility Matrix

• Usability Audit Summary

• UAT Sign-off Document

• Test Coverage & Defect Metrics

• Automation Execution Logs

# 6. Team & Schedule

Team: 2 Manual, 2 Automation, 1 Performance, 1 Security (part-time), 1 Backup QA

May: Functional, API, DB, Security Testing

June: Performance, Cross-browser Testing

July: Usability Evaluation, UAT

August: Final Regression & Sign-off

UAT: 5 Stakeholders, 5 Beta Testers

# 7. Entry & Exit Criteria

Entry: Approved stories, stable environment, API docs ready

Exit: 100% execution, no critical defects, SLA met (<2s), no OWASP risks, 95% coverage

# 8. QA Metrics

• Requirement Coverage %

• Test Execution %

• Defect Leakage Rate

• API Test Coverage %

• Automation Pass Rate %

• Avg/P95 Response Time

• Security Findings

• Usability Issues Count

# 9. Risks & Mitigation

| Risk | Mitigation Strategy |
| --- | --- |
| UI changes | QA-Dev sync, Exploratory Testing |
| Unstable APIs | Contract checks + schema validation |
| UAT Delays | Pre-identify backups |

# 10. Tools Stack

| Category | Tools |
| --- | --- |
| Test Mgmt | Jira + Zephyr |
| UI Automation | Selenium + TestNG |
| API Testing | Postman, Rest Assured |
| Database | DBeaver |
| Logs | Kibana, Splunk |
| Performance | JMeter |
| Security | OWASP ZAP, Burp Suite |
| Cross-browser | BrowserStack |
| Accessibility | Axe, Lighthouse |
| CI/CD | Jenkins |

# 11. Approval Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared By | Poonam Sharma | [Signed] | 03-May-2025 |
| Reviewed By | QA Lead | [Signed] | 03-May-2025 |
| Product Owner | [To be filled] | [Pending] | — |